# Project Proposal: Technology Stack and Development Plan

## 1. Technology Stack

| Layer | Technology |
| --- | --- |
| Front End | HTML, CSS, JavaScript, Bootstrap |
| Back End | PHP 8.0+, Laravel Framework v12 |
| Database | MySQL, SQLite |
| Mobile (Future) | Firebase (Optional) |

## 2. Development Phases

| Phase | Name | Duration | Key Activities |
| --- | --- | --- | --- |
| Phase 1 | Foundation | Weeks 1–4 | Setup, configuration, DB design, authentication, admin dashboard |
| Phase 2 | Core Features | Weeks 5–10 | Chef profiles, meals, ordering, cart, checkout, payments |
| Phase 3 | Delivery System | Weeks 11–14 | Traveler management, delivery assignment, tracking |
| Phase 4 | Advanced Features | Weeks 15–18 | Reviews, notifications, search, reports, analytics |
| Phase 5 | Polish & Testing | Weeks 19–22 | UI/UX, performance, security, UAT |
| Phase 6 | Deployment | Weeks 23–24 | Production setup, migration, documentation |

## 3. Gantt Chart (24 Weeks Overview)

Weeks 1–4: Foundation Phase
Weeks 5–10: Core Features Development
Weeks 11–14: Delivery System Implementation
Weeks 15–18: Advanced Features Development
Weeks 19–22: Testing and Optimization
Weeks 23–24: Deployment and Documentation

| Activity / Phase | W1–4 | W5–8 | W9–12 | W13–16 | W17–20 | W21–24 |
| --- | --- | --- | --- | --- | --- | --- |
| Project Setup & Environment Configuration | █████ |  |  |  |  |  |
| Database Design & Migrations | █████ |  |  |  |  |  |
| User Authentication & Admin Dashboard | █████ |  |  |  |  |  |
| Chef Profile & Meal Management |  | █████ |  |  |  |  |
| Customer Ordering & Cart System |  | █████ |  |  |  |  |
| Payment Integration |  | ███ |  |  |  |  |
| Delivery System & Assignment Logic |  |  | ████ |  |  |  |
| Real-Time Location Tracking |  |  | ███ |  |  |  |
| Order Status Management |  |  | ███ |  |  |  |
| Reviews & Ratings |  |  |  | ███ |  |  |
| Notifications System |  |  |  | ███ |  |  |
| Search, Reports & Analytics |  |  |  | ████ |  |  |
| UI/UX Refinement |  |  |  |  | ███ |  |
| Performance & Security Testing |  |  |  |  | ████ |  |
| User Acceptance Testing |  |  |  |  | ███ |  |
| Deployment & Production Setup |  |  |  |  |  | ███ |
| Documentation & Training |  |  |  |  |  | ███ |

4.0 System Testing

System testing is conducted to ensure that the developed system functions correctly, meets user requirements, and is free from major errors before deployment. The following testing methods were used:

4.1 Unit Testing

Unit testing involves testing individual components or modules of the system separately to ensure that each unit performs its intended function correctly. This helps identify errors at an early stage of development.

4.2 Integration Testing

Integration testing is carried out after unit testing to verify that different modules or components work together as expected. It focuses on detecting issues in data flow and interaction between integrated system components.

4.3 System Testing

System testing evaluates the complete and fully integrated system as a whole. It ensures that the system meets the specified functional and non-functional requirements such as performance, security, and reliability.

4.4 Acceptance Testing

Acceptance testing is performed to confirm that the system satisfies user needs and business requirements. This testing is usually conducted by end users or stakeholders to determine whether the system is ready for deployment.

5.0 System Deployment

System deployment involves making the system available for use by end users. The following activities were carried out during deployment:

5.1 Acquisition and Installation of Required Hardware and Software

Necessary hardware and software resources were acquired and installed to support the system’s operation. This includes servers, computers, operating systems, databases, and application software.

5.2 User Training

Users were trained on how to use the system effectively. Training covered system features, basic operations, and troubleshooting to ensure smooth adoption and proper system usage.

5.3 System Conversion (Parallel Conversion)

Parallel conversion was used, where the new system operated alongside the old system for a specific period. This approach minimized risks and ensured continuity of operations while users transitioned to the new system.

5.4 Documentation

Comprehensive documentation was prepared, including user manuals and technical documentation. This documentation supports system maintenance, future upgrades, and user guidance.